Software Project Deadlines and Milestones

This document outlines the key deadlines and milestones for the software project. These dates are crucial for keeping the project on track and ensuring all deliverables are met in a timely manner.

# Project Overview

The goal of this project is to [Project Goal - e.g., develop a new customer relationship management system, enhance the existing mobile application]. We aim to deliver a high-quality product that meets all specified requirements and provides significant value to our users.

# Key Milestones and Deadlines

The following table details the major milestones, their corresponding deadlines, and the key activities associated with each.

| Milestone | Deadline | Key Activities |
| --- | --- | --- |
| Project Initiation & Requirements Gathering | Sep 25, 2025 7:30 PM | Define project scope, gather detailed requirements, create initial project plan. |
| Design & Architecture Complete | Oct 2, 2025 7:30 PM | Finalize system architecture, complete UI/UX design, create technical specifications. |
| AI Model Selection and training  (Comprehension and data parsing) | Oct 16, 2025 7:30 PM | Select open source Model, fine tune and train model based on sleep data types and points to understand data and perform key actions |
| Frontend Pages ready (1st draft) | Oct 16, 2025 7:30 PM | Frontend UI/UX is stable and encompasses most features during design process, ready for internal testing and feedback |
| Internal Feedback and testing | Oct 23, 2025 7:30 PM | Internal team members perform testing, gather feedback, and address reported issues. This includes both frontend and backend systems working together in a near production environment |
| Refinement and Fixing | Nov 13, 2025 7:30 PM | Fix and refine issues mentioned during testing and add features that did not make it into testing round |
| Submit Project | Nov 20, 2025 7:30 PM | Submit Project with all systems included and working |

# Responsibilities

Each team member is responsible for adhering to these deadlines and actively contributing to the completion of their assigned tasks for each milestone. Regular progress updates will be essential to ensure we stay on schedule.

* **Project Manager:** [Taufeeq Ali](mailto:batsteel209@gmail.com)
* **Lead Developer:** [Taufeeq Ali](mailto:batsteel209@gmail.com)
* **QA Lead:** Sreyas Chakka
* **UI/UX Designer:** Dillon Ngyuen

# Communication and Collaboration

Effective communication is vital for meeting our deadlines. Please ensure you attend all scheduled project meetings and communicate any potential roadblocks or delays as soon as they arise.

* **Weekly Stand-up:** Thursdays at 7:30

# Supporting Documents

Please refer to the following documents for detailed information related to the project:

* Project Requirements Document: [RESTIQ AIMD Planning Document](https://docs.google.com/document/u/0/d/1NDiY-IOzTtnM2XzaB6rtkEKqLH3QXzGOGq96i6ebnYw/edit)